### Project Information:

Project Name: SauceDemo - E-commence

Application: Saucedemo

Tester: Camila Marin

Date: 10/03/2026

### 1. Objective

- Verify application functionality in an e-commerce application

- Verify user interface elements and usability.

- Detection of defects during testing and before release.

- Verify user security.

- Verify fixed defects (Regression Test)

### 2. Scope

- Login

- Product page (Picture-description)

- Add/Remove Items from cart page

- Filter option

- Checkout page

- Remove Items from checkout page

- Options on main page and Cart page

- Menu options

- Logout option

Out of scope:

- Payment functionality

- Elements integration

### 3. Test Strategy

- Functional testing

Verify that the application functionality works according to the requirements

- UI Testing

Verify buttons, text, pictures, layout and respondence

- Regression testing

Verify that reported defects don't affect the functionality and or new changes.

- Smoke Testing

Verify the basic functionality of the application

- Testing method

Manual Testing

### 4. Test Environment

| Component | Details |
| --- | --- |
| Application URL | https://www.saucedemo.com/ |
| Browser | Chrome |
| Operating System | MacOS |
| Testing Tools | Google Docs |
| User and password | User: problem_user Pass: secret_sauce |

### 5. Entry Criteria

- Test plan approved

- Scope approved

- Test cases reviewed and approved

- Test environment displayed and approved

- User and password available

### 6. Exit Criteria

- All test cases executed

- All defects reported and fixed.

- Reviewed test evidence.

### 7. Defect Management

Defect severity levels:

- Critical

- High

- Medium

- Low

Each defect must include:

- Steps to reproduce

- Expected result

- Actual result

- Screenshots

### 8. Risks

- Environment stability.

- Wrong data entry.

### 9. Test Deliverables

The following deliverables will be produced:

- Test Plan

- Test Cases

- Bug Reports

- Test Execution Report

- Evidence